## Slide 1
Patrol Supplier Schedule
DBC- Planning
No. | Content | PIC | Feb |  |  |  | Mar |  |  |  | Apr |  |  |  | May |  |  |  | Jun |  |  |  | Remark
 |  |  | 1w | 2w | 3w | 4w | 1w | 2w | 3w | 4w | 1w | 2w | 3w | 4w | 1w | 2w | 3w | 4w | 1w | 2w | 3w | 4w | 
1 | List check items point | Ms.Sikharin Agm |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
2 | Setting Organization team Patrol | Ms.Sikharin Agm |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3 | Training member | Ms.Sikhain Agm |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
4 | Supplier information | Ms.Arporn Amgr |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
5 | Supplier patrol -1 1.SHIN HEUNG 2.MITSUWA KORAT | All |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
6 | Problem report -1 | Ms.Phornsiri |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
7 | Supplier patrol -2 1.TRIO 2.KORAT MATSUSHITA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
8 | Supplier patrol -3 1.TAPACO KABINBURI |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
9 | Problem report -2 | Ms.Sikharin |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
10 | Progressive follow up | Ms.Sikharin |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
11 | Summary report | Ms.Sikharin |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
SHIN HEUNG
MITSUWA KORAT
KORAT MATSUSHITA
Now
TRIO
TAPACO

## Slide 2
Evaluation Result
- RAY THAI
1) 5S
2) Visible
- Production Area
- QC Process
- Finished Product & Shipping Area
3) Quality Control
4) Stock Control
5) Package Control

Supplier | Part (items) | Std. WIP of Box (Pcs). | Actual Box support (Pcs.) | Diff
RAY THAI | 185 | 8,516 | 15,634 | 7,118
Topic Evaluation
DBC- Planning
Chart: Estimate Range
| 5S | Visible | Quality | WIP | Control
Target | 5 | 5 | 5 | 5 | 5
Act. | 2 | 4 | 3 | 4 | 5
Supplier | Part (items) | Std. WIP of Box (Pcs).
RAY THAI | 185 | 8,516

## Slide 3
No | Problem | Countermeasure | Target | EVA
1. | Problem package return of tray. Partition tray are pressed against each other , damage tray broken. |  |  | 
2 |  |  |  | 
Symbol :
Finished
On plan
Problem but have countermeasure
x
Problem with no have countermeasure
Summary Patrol Check Supplier TRIO
DBC- Planning
Tray is damaged broken , causing NG

## Slide 4
Topic | 
Sensibility
DBC- Planning